## Slide 1
2026
BUILD THE CORE
2027
SCALE THE VALUE
RA+ ENTERPRISE SUSTAINABILITY
RA+ Platform Roadmap 2026 and 2027
Leadership review of the RA+ platform plan across Carbon Performance, Supply Chain, Reporting and Compliance, Climate Risk, Strategy and the core platform they all stand on.
Schneider Electric • Sustainability Business • September 2026
6
Products on one shared platform
2027
Direction mentioned in this plan
1
Decision: fund the core first
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 2
AGENDA
What we will cover, and what we need from you (1 of 2)
Ninety minutes, four decisions, one ask at the end.
SECTION | WHAT IT COVERS | WHAT WE NEED
Narrative | Why sustainability data is now a board level asset | Alignment
Platform | One data spine, three domains, the convergence case | Alignment
Product strategy | Three moves and the 2026 to 2028 shape | Direction
Market and competition | Where we lead, where rivals catch up, pricing | Challenge
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 3
AGENDA
What we will cover, and what we need from you (2 of 2)
SECTION | WHAT IT COVERS | WHAT WE NEED
Value case and investment | Value pools, cost, assumptions, capacity | Validation
Roadmap | 2026 committed, 2027 direction, gates | Approval
The ask | Funding, capacity protection, governance | Decision
Appendix | Product by product detail | On request
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 4
EXECUTIVE SUMMARY
The plan on one page
If the board reads one slide, this is it.
1
Platform
One spine under six products
3
Strategic moves
Own the spine, cover the footprint, decide and act
[€]
Incremental investment
Placeholder pending Finance validation
Decision 1: fund the core first
Protect a sufficient build capacity for the shared data ingestion and lineage, data quality, hierarchy, analytics and dashboards, and user workflows.
Decision 2: commit 2026, gate 2027 for Energy and Efficiency
2026 dates are firm. Only Energy and Efficiency stays gated in 2027, released once its business plan is finalised and validated.
Decision 3: back convergence over point features
We win by connecting Sustainability, Energy and Efficiency, not by matching every rival feature.
All euro figures in this deck are placeholders pending Finance validation.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 5
SINCE THE LAST BOARD
What changed since we last met
Three shifts that explain why this plan differs from the previous review.
DELIVERED
What landed
Q3 2026 shipped against the committed scope.
▪ Shared hierarchy and factor foundations in build
▪ Inventory revamp with per gas breakdown
▪ Config engine, calculation methods and templates
CHANGED
What we adjusted
Scope moved where evidence or capacity demanded it.
▪ Sera for carbon inventory pulled forward into Q4 2026
▪ 2027 expressed as H1 and H2, not invented quarters
▪ Zeigo Activate sunset, replaced by a light CP calculator
STILL OPEN
What is not settled
Items the board should expect to see again.
▪ Finance validation of every euro figure in this deck
▪ Capacity confirmation for unranked 2027 themes
▪ Post 2027 horizons remain directional
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 6
RA+ ROADMAP
2026
2027
LEADERSHIP NARRATIVE
00
The story the leadership team needs to believe
Five slides on why RA+ is the bet, why it wins, and why half measures will not work.

## Slide 7
LEADERSHIP NARRATIVE
Sustainability is becoming a boardroom weapon, not a report
Three forces are turning compliance data into competitive advantage. The question is who owns it.
FORCE 1
Regulation is now a moat
CSRD and assurance punish weak data and reward the platform that can prove lineage.
▪ Disclosure is no longer a PDF exercise
▪ Auditors ask for lineage, not spreadsheets
▪ The cost of weak data is now board level
FORCE 2
Carbon is a P&L line
Procurement, logistics, and product teams now price carbon into every major decision.
▪ Customers demand product level footprints
▪ Suppliers are scored on emissions
▪ Energy and carbon budgets are merged
FORCE 3
AI has raised the bar
Executives expect answers in minutes. Manual inventories and point tools look obsolete.
▪ Manual inventories cannot keep pace
▪ Point tools create data silos
▪ The winner owns the trusted data spine
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 8
LEADERSHIP NARRATIVE
The real opportunity is Sustainability, Energy and Efficiency as one operating picture
Customers do not buy carbon, energy, or efficiency as separate problems. They buy one view of how their operations perform, and what to do next.
SUSTAINABILITY
The scoreboard
Carbon inventory, climate risk, disclosure, and targets set the enterprise ambition.
▪ Board grade inventory and assurance
▪ Scope 3, supply chain, and financed emissions
▪ CSRD, SEC, and voluntary frameworks
ENERGY AND EFFICIENCY
The levers
Energy spend, contracts, efficiency projects, and verified savings are where targets become action.
▪ Utility data, metering, and interval grade signals
▪ Energy sourcing, renewables, and EAC management
▪ ECM pipeline, M&V, demand response, and electrification
CONVERGENCE
The operating system
Only RA+ connects all three on one spine. That is the defensible position.
▪ Carbon targets informed by live energy spend
▪ Efficiency projects ranked by carbon and financial return
▪ Disclosure backed by operational data, not surveys
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 9
LEADERSHIP NARRATIVE
The legacy enterprise sustainability stack is a mess
Our buyers are paying three times for the same data. That is not a feature gap, it is a market opportunity.
3+
Tools in a typical enterprise sustainability stack
6-12 mo
To assemble a consultant grade inventory manually
1
Platform that could replace all of it
Fragmented data
Energy, carbon, supply chain, and climate risk data live in separate systems with separate owners.
Repeated cost
The same data is collected, cleaned, and reconciled once per tool, once per framework, once per audit.
No compounding
Nothing one product learns makes the next product smarter. Every tool starts from zero.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 10
LEADERSHIP NARRATIVE
RA+ is built to own the system of record
One AI-native platform across Sustainability, Energy, and Efficiency. Competitors sell tools. We sell the spine.
THE PLATFORM
RA+ core
One AI layer, one hierarchy, one user workflows, one analytics, one audit trail.
▪ Built once, inherited by every product
▪ AI assisted from the first workflow
▪ Consultant grade and board grade by design
THE PRODUCTS
Connected, not bundled
Carbon Performance, Supply Chain, Reporting and Compliance, Climate Risk, Strategy.
▪ Each owns a customer outcome
▪ Each writes back to the shared spine
▪ Every new product makes the others stronger
THE ECONOMICS
Compounding advantage
The fourth product costs a fraction of the first and lands with the data already in place.
▪ Acquisition cost falls per product added
▪ Switching cost rises with every domain adopted
▪ Competitors must rebuild what we build
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 11
LEADERSHIP NARRATIVE
Fund the spine, or watch the products compete for scraps
Everything in this deck hangs off one decision: build the platform first, then scale the products on top of it.
WHAT WE COMMIT
A sequenced, gated roadmap
Now, Next, Later across product areas, with explicit capacity math.
▪ Quarterly 2026 commitments
▪ H1 and H2 2027 bands until ranked
▪ Stop, adjust, scale gates every cycle
WHAT WE NEED
Capacity held for the core
Product and R&D capacity reserved for the shared platform.
▪ Data spine before product breadth
▪ Data governance before AI scale
▪ Migration paths that protect the base
WHAT YOU GET
A compounding platform position
From reporting vendor to the intelligence layer of the enterprise.
▪ One platform story to the market
▪ Defensible data moat
▪ Optionality on every adjacent domain
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 12
RA+ ROADMAP
2026
2027
AGENDA ITEM 1
01
The platform we are building
One data spine, three domains, and the convergence that no point solution can copy.

## Slide 13
PLATFORM
Trust: data, AI and security
A system of record only works if customers and auditors trust how it handles their data.
DATA
Traceable by design
Every number can be explained back to its source.
▪ Lineage from source record to disclosed figure
▪ Evidence and audit trail held with the data
▪ Shared data definitions and controls applied consistently across products
AI
Assisted, never unaccountable
AI accelerates the work, humans keep the sign off.
▪ AI suggestions are reviewable and reversible
▪ Method and factor choices remain transparent
▪ No AI output enters a disclosure without human approval
SECURITY
Enterprise grade controls
Aligned to Schneider Electric enterprise standards.
▪ Role based access across products and hierarchy
▪ Segregated customer data with controlled sharing
▪ Security and compliance posture confirmed with the internal teams
Certification and audit statements to be confirmed with Security and Legal before external use.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 14
✦ RA+ STRATEGY 2026
One platform.
Sustainability, Energy, Efficiency.
End-to-end value, only we can deliver.
Sustainability data, energy & supply intelligence, and efficiency expertise, converged onto a single, AI-native platform. One source of truth, one trusted advisor, one path to measurable savings.
Unified
Proactive
Adaptive
Property of Schneider Electric
General
SE ADVISORY SERVICES

## Slide 15
One Data Spine. Three Domains. Infinite Combinations.
Every domain runs on a common architecture and data model with seamless data flows between products: improved ingestion, transformation and quality, advanced dashboards and analytics with smart AI insights, and a consistent user experience.
≡
Unified Data Foundation
RA+ spine · Sustainability graph · Identity registry · Common data model
✦
Shared Intelligence Layer
AI agents · Recommendation engine · Anomaly detection · Forecasting models
▦
Common Experience
Product domains · Dashboards · Workflows · Disclosures · Client self-serve

## Slide 16
We're Building One AI-Native Platform with Multiple Connected Products
RESOURCE ADVISOR+
Sustainability
product family
REPORTING & COMPLIANCE
SUPPLY CHAIN
CLIMATE RISK
CARBON PERFORMANCE
Energy
product family
UTILITY ACCOUNTING
ENERGY PROCUREMENT
RENEWABLE ENERGY
FUTURE PRODUCT
Efficiency
product family
ENERGY EFFICIENCY
FUTURE PRODUCT
SE ADVISORY SERVICES

## Slide 17
DATA SPINE
Metering & Interval Data is the data spine
Interval-grade data feeds every granular use case on the platform.
DATA SPINE
Metering & Interval Data
Interval data capture
M&V baselines
Utility connectivity
Granular signals
Granular Carbon Performance
Hourly emissions · Activity-based factors · Scope 3 hotspot mapping
Energy Efficiency
Baseline calibration · Verified savings · ECM targeting
Energy Portfolio Management
Invoice validation · Budgets and reforecasts · Variance explained
Demand Response & Flexibility
Peak shaving · Grid signals · Flexibility monetization

## Slide 18
EXECUTIVE SUMMARY
The convergence math: 1 + 1 + 1 = 10
Not 1+1=3. On one platform, three converged domains multiply, unlocking value none can deliver alone.
THE THREE DOMAINS
Sustainability + Energy & Supply + Efficiency
Each is strong alone. Together they are exponential.
▪ Sustainability: carbon inventory, disclosure and targets
▪ Energy and Supply: procurement, contracts and invoices
▪ Efficiency: ECM pipeline, budgets and verified savings
WHAT ONLY CONVERGENCE UNLOCKS
Exponential value
Combinations no standalone product can deliver.
▪ Sustainability + Energy & Supply: disclosures wired to live invoices and contracts
▪ Energy & Supply + Efficiency: budgets that already reflect every ECM in the pipeline
▪ Efficiency + Sustainability: closed loop M&V from carbon goal to verified savings
▪ All three + AI agents: decision ready answers across the whole estate, in minutes
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 19
Two Families, One Platform: The Convergence in Practice
RESOURCE ADVISOR+
Sustainability
product family
CARBON PERFORMANCE
SUPPLY CHAIN
REPORTING & COMPLIANCE
CLIMATE RISK
STRATEGY
Energy & Efficiency
product family
ENERGY EFFICIENCY
CAPITAL ASSET PLANNING
UTILITY DATA MANAGEMENT
ENERGY PORTFOLIO MANAGEMENT
ENERGY SOURCING
RENEWABLES & EACS
METERING & INTERVAL DATA
DEMAND RESPONSE & FLEXIBILITY
ELECTRIFICATION & DER MANAGEMENT
All products run on the same RA+ platform layer
SE ADVISORY SERVICES

## Slide 20
RA+ ROADMAP
2026
2027
PRODUCT STRATEGY
00
The product strategy on one board
What we are building, in what order, and the visual roadmap that holds it together.

## Slide 21
STRATEGY
Three moves, one platform
Every roadmap item in this deck serves one of three strategic moves. Nothing else gets funded.
Own the data spine
Built once, inherited by every product
▪ One hierarchy, one user workflow, one analytics engine
▪ Ingestion, transformation and data quality as a shared service
▪ Lineage, evidence and audit trail on every number
▪ Roughly a third of delivery capacity reserved for the core
Cover the full sustainability agenda
From fragmented data to decision grade sustainability coverage
▪ Scope 1, 2 and 3 closed out to a consultant grade inventory
▪ Supply chain emissions and product level carbon footprint
▪ Climate risk priced in financial terms, not risk scores
▪ Disclosure automated from the same governed inventory
Turn data into decisions
AI native, from reporting to acting
▪ Sera guidance embedded across inventory and disclosure
▪ Scenario analysis, initiatives and actions management
▪ Energy, efficiency and carbon planned in one place
▪ Board grade outputs, assured and repeatable
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 22
VISUAL ROADMAP
One platform, three years of compounding value
High level shape of the strategy. Dates are firm through 2026, directional beyond.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
2028
Q1
Q2
Q3
Q4
CORE PLATFORM
Shared hierarchy and factors
Ingestion and data quality
Lineage, evidence and audit trail
Enterprise scale and AI services
SUSTAINABILITY PRODUCTS
Carbon Performance inventory
Supply chain and PCF
Configure, collect, disclose
Climate risk to value at risk
CONVERGENCE
Plan to execution
Energy and carbon converged
Autonomous decision support
MVP
Full GA
Continuous investment after GA
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 23
WHERE WE PLACE THE BETS
What we fund, what we defer
Sequencing is the strategy. The core is funded first because everything else depends on it.
01
Fund now
2026 commitments already ranked and capacity confirmed
▪ Core platform foundations
▪ Carbon inventory depth and defensibility
▪ Supply chain migration off legacy
▪ Reporting foundations for the CSRD cycle
02
Fund next
2027, gated on the core landing
▪ Product level carbon footprint and supplier action
▪ Value at risk and adaptation planning
▪ AI assisted disclosure and assurance
▪ Rebaselining and method transparency
03
Deliberately defer
Directional until ranked and capacity confirmed
▪ Specialised standards beyond core demand
▪ Domain specific point solutions
▪ Anything that forks the shared data model
▪ Scale work ahead of proven demand
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 24
RA+ ROADMAP
2026
2027
AGENDA ITEM 2
02
The market and the competition
Who we are up against, where we win, and how we make RA+ easier to buy.

## Slide 25
MARKET CONTEXT | ANALYST EVIDENCE
The market moved from net zero at all costs to business value at all times
What independent analysts published for 2026 and beyond, and why it validates a converged energy, efficiency and sustainability platform.
01
Energy
Resilience is now the buying trigger
▪ Verdantix 2026 predictions: focus shifts from net zero at all costs to business value at all times, with outage avoidance and efficiency first
▪ 64 percent of corporate real estate respondents rate enhanced energy monitoring and control a priority in the 2026 Verdantix survey
▪ Insurance and uptime pressure: premiums up 88 percent over five years, insurers now asking for resilience measures
▪ Energy transition programme management is called out as a market heading towards 1 billion dollars by 2030
02
Decarbonization
Resilient decarbonization is the new frame
▪ Verdantix positions resilient decarbonization as linking carbon reduction with energy reliability and cost stability
▪ Emissions only strategies are judged inadequate against operational, financial and regulatory risk
▪ Schneider Electric is profiled by Verdantix as reframing decarbonization through a resilience lens across hardware, software and services
▪ This is exactly the cobenefit logic behind our ECM library and recommendations
03
Supply chain
Transparency and orchestration win the budget
▪ Verdantix future of supply chain sustainability: investment concentrates on data transparency and orchestration
▪ Supply chain teams become strategic partners, raising these decisions to C level
▪ Multi tier supplier data accuracy and timeliness is the enabling capability, not scorecards alone
▪ Long term direction is transparency plus AI enabled decision support, which matches our 2027 supplier bets
Sources: Verdantix Market Insight 10 Predictions For Energy Leaders In 2026 And Beyond (January 2026), Strategic Focus The Rise Of Resilient Decarbonization (November 2025), Strategic Focus Building The Business Case For Energy Resilience, Future Of Supply Chain Sustainability (January 2026), Powering Resilient Decarbonization With Schneider Electric. Licensed analyst content, summarized for internal board use.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 26
COMPETITIVE LANDSCAPE
One platform. $1B+ of venture backed rivals.
They each raised hundreds of millions for single point tools. We unify carbon, energy and efficiency, at Schneider scale.
COMPANY | TOTAL FUNDING RAISED | SOURCE
Arcadia | ~$566M | arcadia.com
osapiens | ~$247M | osapiens.com
Watershed | ~$185M | watershed.com
Deepki | ~$177M | deepki.com
EnergyCAP | Undisclosed | energycap.com, one PE round
Top rivals combined | ~$1.2B+ raised | Our advantage: one platform, one data spine, at Schneider scale
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 27
COMPETITIVE POSITION | SEPTEMBER 2026
RA+ competes on breadth and convergence, not a point solution feature race
Public pricing is not disclosed across the peer set. The decision therefore turns on scope, AI embedded in workflows, and the cost of integrating multiple platforms.
PLATFORM
PRICE
SUSTAINABILITY SCOPE
AI MATURITY
STRATEGIC POSITION
RA+
Enterprise quote
Broadest: carbon, supply chain, reporting, climate risk, energy and efficiency
Embedded, scaling
One data spine plus advisory depth
Watershed
Not publicly disclosed
Broad sustainability: carbon, disclosure, decarbonization and supply chain
Advanced
Strongest AI-native sustainability challenger
osapiens
Custom quote
Broad ESG compliance with deep supplier and product regulation coverage
Embedded
EU compliance and supplier intelligence specialist
Arcadia
Custom quote
Focused: utility data, energy intelligence and Scope 1 and 2 enablement
Expanding
Deep energy data infrastructure
Deepki
Not publicly disclosed
Focused: real estate ESG, energy performance and climate risk
Expanding
Deep built-environment specialization
BOARD IMPLICATION
Win where clients value one accountable platform across sustainability, energy and efficiency. Close the gap on visible AI workflow maturity and prove lower total cost through shared data, calculations and assurance.
Public vendor materials reviewed September 2026. Price indicates public transparency and buying model, not relative contract value. AI maturity reflects evidenced product capabilities, not vendor claims alone.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 28
Competitive roadmap | 2026 to 2028
Where we lead, and where rivals catch up
Our three year plan against the direction of travel visible in competitor public product roadmaps and market commentary. Competitor columns are directional, not committed dates.
2026
Foundations
2027
Depth and trust
2028 and beyond
Scale and intelligence
RA+
One data spine: shared hierarchy, factors and calculation engine, plus consultant grade inventory
Priced climate risk, product linked transport, cross product disclosure and AI assisted inventory
Converged sustainability, energy and efficiency decisioning on one governed platform
Watershed
AI native carbon and disclosure workflows already strong
Likely to extend supply chain depth and assurance grade evidence
Pressure point: they close the AI experience gap before we close the breadth gap
osapiens
Deep EU regulatory and supplier compliance coverage
Expected expansion into product level and broader carbon reporting
Pressure point: compliance breadth becomes table stakes across the market
Arcadia and Deepki
Strong energy data and real estate ESG positions
Expected move upward into carbon and risk reporting adjacent to their data
Pressure point: energy data advantage narrows if we do not exploit ours first
STRATEGIC DRIVERS
We lead on convergence
No rival combines sustainability, energy and efficiency on one governed data spine with advisory depth.
We lead on priced risk
Value at risk expressed in financial terms and flowing into disclosure is a genuine wedge.
They catch up on AI experience
AI assisted workflows are the fastest moving area. Our 2027 window is where the gap either closes or widens.
They catch up on breadth
Compliance and supplier coverage commoditise. Breadth alone will not defend us after 2027.
Board implication: fund the spine and the AI assisted layer in 2026 and 2027, while the convergence and priced risk advantages are still unique. Competitor timing is directional, based on public materials reviewed September 2026.

## Slide 29
HONEST READ | COMPETITIVE
Why we win, and why we might lose
The board should hold both sides of this argument at the same time.
WHY WE WIN
Structural advantages
▪ One accountable platform across sustainability, energy and efficiency
▪ One data spine, so evidence and calculations are reused, not rebuilt
▪ Schneider scale, advisory depth and existing enterprise relationships
▪ Total cost argument that goes beyond a single license price
WHY WE WIN
Client proof points to build
▪ Cross-product adoption inside strategic accounts
▪ Shorter reporting cycles versus fragmented tooling
▪ Traceable, reproducible AI-assisted decisions
▪ Displacement of point solutions at renewal
WHY WE MIGHT LOSE
Where we are exposed
▪ Specialists look sharper in a single visible domain
▪ AI-native challengers move faster on workflow polish
▪ Breadth can read as complexity during evaluation
▪ Migration and data quality slow the first proof point
WHY WE MIGHT LOSE
What we must not claim
▪ A price advantage without matched-account evidence
▪ Feature parity in every specialist domain
▪ AI maturity that is not visible in the product
▪ Directional horizons presented as commitments
The winning position is integrated outcomes with visible AI, not a feature-by-feature race.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 30
FEATURE POSITION: CARBON PERFORMANCE
Carbon Performance: leading on energy grade data, on parity on the inventory
Capability by capability, where we lead the market, where we match it, and where we are still closing a gap.
CAPABILITY
WHAT RA+ DELIVERS
POSITION
MARKET BENCHMARK
Energy and utility data
Metered energy, EAC and PPA management fed by the Schneider energy expertise.
Market leading
Carbon only vendors buy or infer this data instead of owning the meter relationship.
Scope 1, 2 and 3 inventory
Consultant grade, audit ready inventory across all scopes with per gas breakdown.
On parity
Table stakes for every enterprise carbon vendor benchmarked by Verdantix.
Emission factors and method depth
Q4 2026 wedge: factor coverage, method transparency per data point, rebaselining.
Closing gap
Leaders already expose method and factor lineage at data point level.
AI assistance
Sera brought forward to Q4 2026 for carbon inventory tasks.
Closing gap
AI copilots are now a headline claim across the benchmarked field.
Decarbonisation planning
Advanced scenario analysis and ECM library with energy and carbon cobenefits.
Market leading
Few carbon vendors can price an efficiency measure and its carbon effect together.
Assurance and governance
Boundaries, approvals and audit trail on the shared inventory.
On parity
Expected by CSRD ready buyers.
BOARD IMPLICATION
Our differentiation is energy grade data and cobenefit planning. The Q4 factor and method work is what removes the last credibility gap.
Source: RA+ 2026 and 2027 roadmap, competitor public product pages (Watershed, osapiens, Sphera, Persefoni, Arcadia, Deepki) and Verdantix Green Quadrant Enterprise Carbon Management Software 2026 market framing. Positions are our own assessment, not a vendor certification.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 31
FEATURE POSITION: SUPPLY CHAIN
Supply Chain: strong network reach, still closing the automated PCF gap
The most contested product line in the market, and the one where our 2027 bets matter most.
CAPABILITY
WHAT RA+ DELIVERS
POSITION
MARKET BENCHMARK
Supplier engagement reach
Built on Zeigo Hub heritage: campaigns at scale, structured supplier education programs and learning paths, plus the Zeigo network of suppliers already onboarded and trained.
Market leading
Reach at this scale is rare outside the largest platforms.
Product carbon footprint
Light PCF calculator in 2027 H1, deeper PCF after.
Behind
osapiens and Watershed market BoM driven, largely automated PCF creation today.
Category 1 and 4 data into the inventory
Supplier and transport data flows straight into the shared carbon inventory.
Market leading
Most rivals move this data between separate tools.
Data quality assurance
Improved data quality assurance and scoring on collected supplier data.
On parity
Standard across the benchmarked field.
Supplier abatement
Guided decarbonisation and supplier action, sequenced for 2027.
Closing gap
Leaders already market supplier abatement programmes, not just collection.
Upstream and downstream transport
Category 4 and 9 product linked transport in 2027 H1.
On parity
Covered by logistics focused rivals.
BOARD IMPLICATION
We win on reach and on one inventory. PCF automation is the single capability where we are visibly behind and it needs protected capacity.
Source: RA+ 2026 and 2027 roadmap, competitor public product pages (Watershed, osapiens, Sphera, Persefoni, Arcadia, Deepki) and Verdantix Green Quadrant Enterprise Carbon Management Software 2026 market framing. Positions are our own assessment, not a vendor certification.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 32
FEATURE POSITION: REPORTING AND COMPLIANCE
Reporting and Compliance: parity is the target, speed of standing up is the risk
This is a crowded, regulation driven segment. Credibility comes from evidence and lineage, not feature count.
CAPABILITY
WHAT RA+ DELIVERS
POSITION
MARKET BENCHMARK
Framework library
CSRD foundations built in 2026, wider frameworks after.
Closing gap
osapiens and compliance specialists ship broad framework libraries out of the box.
Indicator management
Indicator library foundation, approval hierarchies and bulk assignment in Q4 2026.
On parity
Expected capability in every enterprise disclosure tool.
Data ingestion and transformation
Advanced ingestion and transformation rules on the shared core.
On parity
Comparable to the benchmarked field.
Lineage and audit evidence
Evidence and audit trail inherited from the platform, not rebuilt per report.
Market leading
Verdantix buyers name lineage and auditability as the top selection driver.
Cross product data reuse
Receives data from every other product to facilitate disclosure.
Market leading
Point solutions must import from third party tools.
AI assisted disclosure drafting
Directional for 2027.
Behind
Already marketed by several rivals.
BOARD IMPLICATION
We should not fight a framework count race. We win by proving where every number came from and reusing data no rival holds.
Source: RA+ 2026 and 2027 roadmap, competitor public product pages (Watershed, osapiens, Sphera, Persefoni, Arcadia, Deepki) and Verdantix Green Quadrant Enterprise Carbon Management Software 2026 market framing. Positions are our own assessment, not a vendor certification.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 33
FEATURE POSITION: CLIMATE RISK
Climate Risk: physical risk depth is good, financial value at risk is the differentiator
The segment where connection to the rest of the platform decides whether the product pays off.
CAPABILITY
WHAT RA+ DELIVERS
POSITION
MARKET BENCHMARK
Asset and hazard coverage
Eclr becoming a full self serve product with scalable performance.
On parity
Specialist providers and data partnerships cover hazards broadly.
Value at risk in financial terms
ClimVar, value at risk expressed in financial terms, in 2027 H1.
Market leading
Most rivals stop at hazard scores rather than a priced exposure.
Scenario analysis
Scenario analysis and adaptation actions on the shared action model.
On parity
Standard in the benchmarked field.
Adaptation planning
One action model shared with decarbonisation planning.
Market leading
Rivals separate mitigation and adaptation into different tools.
Risk into disclosure
Risk data flows into disclosures and is turned into financial values.
Market leading
Usually a manual handoff between vendors.
Beyond owned assets
Extend climate risk to suppliers and the value chain: a whitespace opportunity in 2027.
Market leading
Supply chain risk tools exist, but none combine supplier exposure with climate risk and financial value at risk.
BOARD IMPLICATION
Priced risk connected to disclosure is our wedge. Hazard data alone is a commodity we should buy, not build.
Source: RA+ 2026 and 2027 roadmap, competitor public product pages (Watershed, osapiens, Sphera, Persefoni, Arcadia, Deepki) and Verdantix Green Quadrant Enterprise Carbon Management Software 2026 market framing. Positions are our own assessment, not a vendor certification.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 34
FEATURE POSITION: STRATEGY
Strategy: the plan to execution gap is where we can lead outright
Few vendors connect targets, initiatives and realised performance in one governed loop.
CAPABILITY
WHAT RA+ DELIVERS
POSITION
MARKET BENCHMARK
Target and pathway setting
Targets set against the same inventory the products use.
On parity
Common capability.
Initiatives and actions management
Initiative and action management shipping with Q4 2026 scenario work.
Market leading
Most carbon tools stop at the plan and never track execution.
Scenario and cobenefit modelling
Energy, carbon and cost cobenefits modelled together.
Market leading
Requires the energy and efficiency data only we hold.
Recommendations
AI recommendations on the next best action, launching Q4 2026, with energy, carbon and cost cobenefits surfaced together.
Market leading
No rival currently links next best action recommendations to energy, carbon and cost cobenefits on one platform.
Realised versus planned
Actual performance measured against the plan on the same data.
Market leading
Rare outside consultancy led engagements.
Governance and scale
Roll out across business units on the shared hierarchy.
On parity
Expected at enterprise scale.
BOARD IMPLICATION
Strategy is where the convergence story becomes tangible. It is our clearest chance to be first, not fast follower.
Source: RA+ 2026 and 2027 roadmap, competitor public product pages (Watershed, osapiens, Sphera, Persefoni, Arcadia, Deepki) and Verdantix Green Quadrant Enterprise Carbon Management Software 2026 market framing. Positions are our own assessment, not a vendor certification.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 35
FEATURE POSITION: CORE PLATFORM
Core Platform: the capability rivals cannot copy quickly
None of this is sold on its own. All of it decides whether every other product can lead.
CAPABILITY
WHAT RA+ DELIVERS
POSITION
MARKET BENCHMARK
Shared hierarchy and ontology
One organisational and asset hierarchy every product inherits.
Market leading
Multi product rivals commonly run separate models per product.
Calculation and factor engine
Built once, consumed by every product.
Market leading
Point solutions duplicate calculation logic.
Config engine, calc methods, templates
Configuration promoted and reused across products and clients.
On parity
Comparable to leading platforms.
Ingestion and data quality
Advanced ingestion, transformation rules and quality scoring.
On parity
Table stakes at enterprise scale.
Lineage, evidence and audit trail
Traceability from raw data point to disclosed number.
On parity
Expected by enterprise buyers and available from leading platforms.
Scale and performance
Enterprise scale performance across the product family.
Closing gap
Venture funded rivals invest heavily here.
BOARD IMPLICATION
Roughly a third of capacity protected for core is what makes every product level claim on the previous slides defensible.
Source: RA+ 2026 and 2027 roadmap, competitor public product pages (Watershed, osapiens, Sphera, Persefoni, Arcadia, Deepki) and Verdantix Green Quadrant Enterprise Carbon Management Software 2026 market framing. Positions are our own assessment, not a vendor certification.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 36
HEAD TO HEAD: ENERGY MANAGEMENT
RA+ Energy & Efficiency vs the energy management field
IBM Envizi, EnergyCAP, Accruent, Arcadia and Honeywell Forge each cover part of the problem. None of them take energy data all the way to carbon, sourcing, flexibility and funded action on one platform.
CAPABILITY
WHAT RA+ DELIVERS
POSITION
MARKET BENCHMARK
Metering and interval data
Metering & Interval Data as the shared data spine: interval capture, M&V baselines, utility connectivity.
On parity
IBM Envizi Interval Meter Analytics and EnergyCAP both capture interval data well; Arcadia is strong on utility data infrastructure. Genuine strength across the field.
Utility data and bill management
Utility Data Management with bill validation, budgets, reforecasts and variance explained.
On parity
EnergyCAP is the bill accounting benchmark and Envizi Utility Bill Analytics is deep; Accruent ties bills to asset systems. Budget and reforecast workflows are thinner across all of them.
Energy sourcing and renewables
Energy Sourcing plus Renewables & EACs: procurement, EAC and PPA management fed by Schneider energy expertise.
Market leading
Envizi and EnergyCAP report energy and emissions but do not operate sourcing, EAC or PPA workflows. Specialist EAC platforms track instruments without owning the inventory the claim lands in.
Demand response and flexibility
DR programs, peak shaving and grid flexibility monetization on metered reality.
Market leading
No comparable flexibility capability in the Envizi, EnergyCAP or Arcadia suites. DR and VPP specialists monetize load but carry no carbon, cost or efficiency story.
Efficiency to carbon convergence
Hourly emissions and ECM cobenefits connect efficiency actions straight into the carbon inventory.
Market leading
Envizi keeps energy analytics and ESG reporting in separate modules; Honeywell Forge recommends within controlled assets only. Nobody prices energy, carbon and cost cobenefits together.
Electrification and DER management
EV charging, solar, storage and behind-the-meter assets, bridging efficiency and procurement.
Closing gap
DER and charging specialists lead on device depth today. Our claim is convergence value by 2028, with Schneider hardware adjacency as the accelerant.
BOARD IMPLICATION
The field matches us on capturing energy data. Nobody matches what we do with it: sourcing, flexibility, and efficiency actions that land in the same governed carbon inventory.
Source: public product pages and documentation for IBM Envizi, EnergyCAP, Accruent, Arcadia and Honeywell Forge, reviewed September 2026, and the RA+ 2026 and 2027 roadmap. Positions are our own assessment, not a vendor certification.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 37
COMMERCIAL MODEL | BOARD PROPOSAL
Platform fee plus per-product expansion: simpler to buy, clearer to scale
Every tier includes the core data spine and governance platform. Product modules are priced separately so expansion revenue is predictable and the convergence story pays for itself. Price points remain subject to Finance and market validation.
TIER 01
Foundation
Establish a trusted baseline
[€ BASE PRICE] / year
Platform spine and one sustainability product
Standard onboarding and support
Pay only for what you need to start
TIER 02
RECOMMENDED
Enterprise
Connect data, decisions and disclosure
[€ PLATFORM FEE] + [€ PER PRODUCT FEE] / year
Platform fee covers spine, governance and AI assurance
Per-product fee for each connected product
Recommended bundle: first 3 products included
TIER 03
Portfolio
Converge Sustainability, Energy and Efficiency
[€ PORTFOLIO PRICE] / year
Platform fee + unlimited product portfolio
Cross-domain intelligence and APIs
Strategic success and advisory package
ORGANIZATIONAL SCALE
Sites, entities and suppliers
DATA SCALE
Meters, transactions and records
CAPABILITY SCALE
Products, modules and frameworks
SERVICE SCALE
Support, advisory and assurance
BUYING-MODEL BENCHMARK
RA+
Proposed: high
Published platform fee + per-product expansion
Watershed
Public price not disclosed
Enterprise sales and custom proposal
osapiens
Limited
Custom quote by solution scope
Arcadia
Limited
Custom enterprise and data offering
Deepki
Public price not disclosed
Enterprise sales and custom proposal
BOARD DECISION
Approve the platform-plus-product architecture and guardrails now. Validate platform fee, per-product price, bundle rules and discount authority before launch.
Competitor descriptions reflect publicly visible buying models reviewed September 2026, not confidential quotes or relative contract value. RA+ prices are placeholders pending Finance approval.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 38
GO TO MARKET | BUYER JOURNEY
How a Fortune 500 buyer moves from one product to the whole platform
The commercial motion mirrors the platform strategy: land on one urgent problem, prove value fast, then expand across Sustainability, Energy and Efficiency as the data spine compounds.
STAGE 1 | LAND
One urgent problem
BUYER MOMENT
A Chief Sustainability Officer faces a disclosure deadline or a Scope 3 inventory gap.
PRODUCTS
One product, typically Carbon Performance or Reporting & Compliance.
VALUE
A consultant grade, AI driven inventory or a CSRD ready cycle in one reporting season.
EXPANSION TRIGGER
Regulatory deadline, audit pressure or a board level carbon commitment.
→
STAGE 2 | PROVE
First measurable value
BUYER MOMENT
The same sponsor sees time to value measured in weeks, with evidence and lineage that survive audit.
PRODUCTS
Same product, deeper adoption: scenarios, initiatives and actions on the trusted baseline.
VALUE
From reporting the footprint to actively reducing it; the sponsor becomes our internal advocate.
EXPANSION TRIGGER
First audit passed, first board disclosure delivered, first reduction target tracked.
→
STAGE 3 | EXPAND
Second and third product
BUYER MOMENT
Procurement, supply chain and energy leaders join; the data spine means no new baseline project.
PRODUCTS
Supply Chain for supplier emissions abatement, Climate Risk for value at risk, Energy & Efficiency for metered reality.
VALUE
Category 1 and 4 flow into the CP inventory; energy and carbon cobenefits appear on one platform.
EXPANSION TRIGGER
Cross-functional steering committee sees one hierarchy, one evidence chain, one login.
→
STAGE 4 | STANDARDIZE
Platform as the system of record
BUYER MOMENT
CFO and board sponsor: RA+ becomes the trusted source for disclosure, decisions and capital allocation.
PRODUCTS
Full portfolio on the Portfolio tier: platform fee plus unlimited products, cross-domain intelligence and APIs.
VALUE
One platform replaces fragmented point tools; lower total cost of ownership and priced climate risk.
EXPANSION TRIGGER
Multi-year enterprise agreement; RA+ named the corporate sustainability system of record.
LAND
Accor, Sanofi: started on a single product with a compliance deadline
PROVE
Schneider Electric: trusted inventory across Scope 1, 2 and 3, closing 31 December 2026
EXPAND
Newell Brands: cross-product adoption once the baseline is shared
STANDARDIZE
Named accounts moving to multi-year, multi-product commitments
Every stage deepens the moat: the data spine makes each next product cheaper to adopt and harder to rip out.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 39
RA+ ROADMAP
2026
2027
AGENDA ITEM 3
03
The value case and the investment
What the platform returns, what it costs, and how the board keeps control of it.

## Slide 40
VALUE CASE
What the value case assumes, and what breaks it
Every euro in this deck is a placeholder until Finance validates it. These are the assumptions behind those numbers.
ASSUMPTIONS
What we assume
The base case rests on four assumptions the board should test.
▪ Core platform capacity is protected at roughly one third of build
▪ Committed 2026 dates hold, 2027 remains H1 and H2 bands
▪ Cross product adoption follows the shared data spine
▪ Assurance demand keeps rising through the 2027 cycles
SENSITIVITY
What moves the outcome
Directional sensitivity, to be quantified with Finance.
▪ Slower cross product attach: value pool lands later, not smaller
▪ Core capacity diverted to product asks: every stream slows
▪ Migration slips: disclosure cycle value shifts a full year
▪ Pricing pressure: ARR protected falls before cost removed does
VALIDATION
What Finance must confirm
Named placeholders in this deck, in one list.
▪ ARR protected and expanded
▪ Annual cost removed from the current stack
▪ Climate exposure avoided or repriced
▪ Incremental investment and payback period
All euro figures shown elsewhere in this deck are explicit placeholders pending Finance validation.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 41
VALUE CASE
The people behind the plan
Capacity, ownership and the trade offs we accept to fund the core.
OWNERSHIP
Who builds what
Clear ownership per layer, no shared accountability.
▪ Core platform team owns hierarchy, factors, engine and audit trail
▪ Product teams own outcomes on top of the core, not their own core
▪ One architecture authority arbitrates shared components
CAPACITY
Where capacity goes
Capacity is allocated before scope, not after.
▪ Sufficient build capacity protected for the core platform
▪ Remaining capacity split across ranked product themes
▪ Unranked 2027 items stay directional until capacity is confirmed
TRADE OFFS
What stops or slows
Funding the spine means saying no in public.
▪ No net new standalone products before the core lands
▪ Bespoke customer builds routed to configuration, not code
▪ Legacy tooling sunset rather than maintained in parallel
Hiring plan and named roles to be confirmed with People and Finance.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 42
2027 VALUE CASE
One roadmap converts trusted data into enterprise value.
RA+ compounds value across Sustainability, Energy and Efficiency: protect and expand strategic relationships, remove duplicated delivery effort, price climate exposure, and turn insight into funded action.
FINANCIAL IMPACT TO VALIDATE
GROWTH AND RETENTION
[€ ARR protected + expanded]
A connected portfolio increases account relevance, creates cross-sell paths, and replaces point solutions with one strategic platform.
COST TO SERVE
[€ annual cost removed]
Shared ingestion, calculations, evidence and AI-assisted workflows reduce duplicate build, reporting-cycle effort, and methodology hypercare.
RISK AND CAPITAL
[€ exposure avoided or repriced]
ClimVar expresses climate risk in financial terms, while scenarios and adaptation actions direct capital toward the highest-value response.
01
One source of truth
Consultant-grade inventories flow through targets, risk, supplier action and disclosures without reconciliation between products.
02
Platform economics
Core capabilities are built once and inherited across products, increasing roadmap leverage and reducing fragmented investment.
03
Board-grade assurance
Lineage, calculation governance and evidence make every material number reproducible, auditable and disclosure ready.
04
Faster decisions
AI-assisted recommendations, scenarios and value-at-risk analysis move teams from collecting data to funding action.
Finance and Product to baseline three measures before investment lock: ARR protected and expanded, annual cost to serve removed, and climate exposure avoided or repriced.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 43
2027 COST-BENEFIT CASE | BOARD PROPOSAL
Fund the shared platform once, unlock three measurable value pools
The 2027 case compares incremental roadmap investment with commercial growth, operating leverage, and risk-adjusted value. All monetary amounts remain subject to Finance validation.
INCREMENTAL INVESTMENT TO 2027
01 Product and platform capacity
[€ BUILD COST]
Core data, calculation and AI capabilities • Product roadmap delivery through 2027
02 Migration and enablement
[€ CHANGE COST]
Client and Schneider Electric migrations • Data onboarding, training and adoption
03 Go-to-market and assurance
[€ LAUNCH COST]
Commercial readiness and packaging • Methodology, controls and assurance
VALUE
CONVERSION
VALUE POOLS FROM THE VALUE CASE
01 GROWTH AND RETENTION
[€ ARR protected + expanded]
Cross-sell connected products, deepen strategic relevance, and reduce displacement by point solutions.
02 COST TO SERVE
[€ annual cost removed]
Reuse ingestion, calculations, evidence and AI workflows instead of rebuilding them product by product.
03 RISK AND CAPITAL
[€ exposure avoided or repriced]
Translate climate exposure into financial terms and direct adaptation capital toward the highest-value response.
[€ TOTAL VALUE] − [€ INCREMENTAL COST] = [€ NET VALUE] | [X.X× BENEFIT / COST] | [XX-MONTH PAYBACK]
01 Finance baseline
02 Benefits owners
03 Quarterly evidence
04 Scale or stop gates
BOARD DECISION
Approve the investment envelope only with named benefit owners, agreed baselines, and quarterly release gates tied to realized value.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 44
EVIDENCE | PROOF POINTS
The proof is already in named accounts, not in a forecast
Live commitments, cross-product usage and cost comparison, mapped to the same three value pools used in the cost-benefit case. Monetary amounts stay as placeholders until Finance validates them.
GROWTH AND RETENTION
Named strategic accounts
Committed Q4 2026 delivery dates, not pipeline
▪ Accor: portfolio data experience, October to December 2026
▪ Schneider Electric: October to December 2026, then the migration and CSRD cycle in Q1 2027
▪ Newell Brands and Sanofi: November 2026
▪ Schneider Electric inventory close: 31 December 2026
PLATFORM ECONOMICS
Cross-product adoption
One spine already consumed by more than one product
▪ Carbon Performance owns the inventory every other product consumes
▪ Supply Chain feeds categories 1 and 4 into the CP inventory
▪ Reporting and Compliance receives data from every other product to facilitate disclosure
▪ Climate Risk data flows into R&C disclosures and is turned into financial values
COST TO SERVE
TCO comparison
Separate tools versus one governed platform
▪ Today: duplicated ingestion, factors and calculation logic per tool, [€ current stack cost]
▪ With RA+: built once in Core, inherited by six product areas, [€ platform cost]
▪ Removed: reconciliation between tools, repeated audit evidence, per-tool integration and hypercare
▪ Net: [€ annual cost removed], the same figure carried in the cost-benefit case
GUARDRAIL
What is proof and what is not
Keep the board honest about the evidence base
▪ Account dates and cross-product dependencies are committed roadmap facts
▪ Adoption breadth is a leading indicator, reported separately from realized value
▪ All euro amounts require the Finance baseline agreed at Gate 1
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 45
CAPITAL ALLOCATION
Where the incremental investment goes
Indicative shares of the incremental envelope. Amounts remain subject to Finance validation.
POOL 01
Product and platform capacity
[% of envelope] | [€ amount to validate]
▪ Core data spine, ontology and calculation governance
▪ Product delivery across the six areas
▪ AI workflows built on governed context
POOL 02
Migration and enablement
[% of envelope] | [€ amount to validate]
▪ Schneider Electric migration and CSRD cycle
▪ Client onboarding and data quality uplift
▪ Delivery tooling that reduces hypercare drag
POOL 03
Go-to-market and assurance
[% of envelope] | [€ amount to validate]
▪ Lighthouse accounts and proof packs
▪ Commercial model rollout and enablement
▪ Audit, assurance and evidence readiness
GUARDRAIL
Protected core share
Roughly one third of capacity reserved for Core Platform
▪ Core capacity is portfolio capacity, not overhead
▪ It cannot be traded away product by product
▪ Breaking it delays every downstream outcome
Percentages and amounts are placeholders until Finance confirms the envelope.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 46
GOVERNANCE | DECISION CALENDAR
Investment gates through 2027
Each gate carries an explicit stop, adjust or scale decision.
GATE 1
Q4 2026
Q4 scope lock
Ranked cut line held at agreed capacity
Finance baselines set
ARR, cost to serve and exposure methods agreed
Decision
Approve the 2027 investment envelope
GATE 2
H1 2027
Migration and CSRD cycle complete
Schneider Electric cycle delivered
Data quality thresholds met
Core Platform readiness evidenced
Decision
Scale, adjust or stop the next tranche
GATE 3
H2 2027
End-to-end workflow adopted
At least one connected client journey live
Lighthouse evidence published
Cross-product adoption and TCO proof
Decision
Confirm or re-cut the 2028 direction
GATE 4
2028 planning
Realized value review
Finance confirms measured contribution
Portfolio re-rank
Annual capacity and sequencing decision
Decision
Fund the next horizon against proof points
No gate is passed on plan alone; each requires evidence signed off by the named owner.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 47
GOVERNANCE | BOARD SCORECARD
How the board will measure the roadmap
One owner, one baseline and one reporting rhythm per measure. Values are set once Finance validates the baselines.
MEASURE | WHAT IT PROVES | OWNER | BASELINE | REPORTED
ARR protected and expanded | Growth and retention from platform breadth | Sales and Finance | [baseline to validate] | Quarterly
Cross-product adoption | Clients using one governed spine across domains | Product | [baseline to validate] | Quarterly
Cost to serve removed | Duplicated ingestion, calculation and assurance effort | Delivery and Finance | [baseline to validate] | Quarterly
Reporting cycle time | Faster, lower-friction disclosure cycles | Reporting and Compliance | [baseline to validate] | Per cycle
Data quality and lineage | Trusted inputs before scaled AI | Core Platform | [threshold to agree] | Monthly
Exposure repriced | Climate risk expressed in financial terms | Risk and Finance | [method to approve] | Half-yearly
Leading adoption signals are reported separately from realized financial outcomes to avoid double counting.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 48
RA+ ROADMAP
2026
2027
AGENDA ITEM 3
03
RA+ 2026 and 2027 roadmap by product
Carbon Performance, Supply Chain, Reporting and Compliance, Climate Risk, Strategy, and the core platform they all stand on.

## Slide 49
PRODUCTS
Four products, one carbon and sustainability data model
Each product owns a customer outcome. All four read and write the same governed baseline.
Carbon Performance
Consultant grade and AI assisted GHG inventory across Scope 1, 2 and 3.
▪ 2026: emission factor and calculation depth
▪ 2027: add more Sera use cases, governance, assurance
▪ Owns the inventory every other product consumes
Supply Chain
Supplier engagement and product level carbon footprint.
▪ 2026: complete the RA+ migration, close sponsor gaps
▪ 2027: multi tier visibility and supplier emissions abatement
▪ Feeds category 1 and 4 into the CP inventory
Reporting and Compliance
Disclosure ready output from the same numbers.
▪ 2026: build foundations for CSRD reporting
▪ 2027: SE migrated off RA Classic, AI drafted disclosures
▪ Data receiver from every other product to facilitate disclosure.
Climate Risk
Forward looking physical and transition exposure.
▪ 2026: Eclr turned to a full self serve product with scalable performances
▪ 2027: value at risk, scenario analysis and adaptation actions
▪ Risk data flows into R&C disclosures and are turned into financial values
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 50
EXECUTIVE SUMMARY
Every goal across the RA+ roadmap, part one
Four goals per product, sequenced Now, Next, Later inside each product section that follows.
CARBON PERFORMANCE
A consultant grade and AI driven inventory
▪ Factors and calculation depth: make the number defensible
▪ Inventory coverage: close the Scope 3 gaps
▪ Boundaries and governance: consultant grade control
▪ AI and decision support: from inventory to action
SUPPLY CHAIN
From migration to supplier action
▪ Zeigo Hub migration and core experience: land in RA+ properly
▪ Product carbon footprint: the commercial gap closer
▪ Data collection campaigns: ask suppliers the right questions
▪ Data quality assurance: numbers that survive review
REPORTING AND COMPLIANCE
Stand up, migrate, automate
▪ Framework Library: entry point and scope
▪ Indicator Management: foundation of data management
▪ Disclosure Management: reporting cycle workspace
▪ Migration and assurance: prove it on Schneider first
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 51
EXECUTIVE SUMMARY
Every goal across the RA+ roadmap, part two
The remaining three products, same Now, Next, Later sequencing inside each section.
CLIMATE RISK
From asset register to priced risk
▪ Asset foundation: shared model before analytics
▪ Exposure: first defensible risk output
▪ Scenarios and value at risk: decision grade analysis
▪ Adaptation: from risk to response
STRATEGY
Close the plan to execution gap
▪ Planning foundation: targets, scenarios, initiatives
▪ Actions execution: programs, projects, purchases
▪ Recommendations: Sera guided next steps
▪ Scale and governance: enterprise structures
CORE PLATFORM
Built once, inherited by all
▪ Ingestion and quality: data in, trusted
▪ Ontology and calculation: one model, one engine
▪ Application and analytics: one experience
▪ Trust and reach: enterprise ready
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 52
EXECUTIVE SUMMARY
The 24 goals roll up into four moves
Read top to bottom, this is the RA+ thesis for 2026 and 2027.
MOVE 1
Make the data trusted
One governed backbone.
▪ Core ingestion, quality and ontology (Platform)
▪ Emission factors and calculation depth (Carbon)
▪ Boundaries, rebaselining and governance (Carbon)
▪ Supplier data quality assurance (Supply Chain)
MOVE 2
Cover the full sustainability agenda
No material sustainability domain left disconnected.
▪ Scope 3 category coverage to a full inventory (Carbon)
▪ Product carbon footprint and transport (Supply Chain)
▪ Supplier campaigns that feed the baseline (Supply Chain)
▪ Asset register and exposure across the estate (Climate Risk)
MOVE 3
Decide and act
From measurement to funded action.
▪ Scenarios, value at risk and adaptation (Climate Risk)
▪ Targets, initiatives and execution (Strategy)
▪ Sera recommendations and next steps (Strategy)
▪ AI assisted inventory and planning (Carbon)
MOVE 4
Prove and disclose
Audit ready output, enterprise scale.
▪ Frameworks, indicators and disclosures (R&C)
▪ Schneider Electric migration as proof (R&C)
▪ Audit trail and evidence lineage (Platform)
▪ Enterprise readiness and reach (Platform)
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 53
RA+ ROADMAP
2026
2027
AGENDA ITEM 2
02
The 2026 and 2027 roadmap on one board
Now is Q3 2026, Next is Q4 2026, Later is 2027 and beyond.

## Slide 54
EXECUTIVE SUMMARY
One platform, three years of converging value
Illustrative 2026 to 2028 roadmap across sustainability, efficiency, and energy capabilities.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
2028
Q1
Q2
Q3
Q4
CARBON PERFORMANCE
RA+ Carbon Performance
RA+ Supply Chain
RA+ Climate Risk
RA+ Reporting & Compliance
Core Platform
EFFICIENCY
Interval Data Management
ECMs & Audits Digitization
ENERGY
Advanced Invoice Processing
Budget Management
Energy Sourcing
MVP
Full GA
Continuous investment after GA
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 55
EXECUTIVE SUMMARY
The full 2026 to 2028 roadmap: energy products and sustainability family
Every Energy & Efficiency product and the sustainability family on one timeline. Phases follow the approved sequencing: quarters where confirmed, H1 and H2 elsewhere, 2028 directional.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
2028
Q1
Q2
Q3
Q4
ENERGY FOUNDATIONS
Metering & Interval Data: hierarchy, baselines, connectors, scale
Utility Data Management: capture, advanced processing, explanation
Energy & Efficiency: recommendations launch, depth, verification
PORTFOLIO & SOURCING
Energy Portfolio Management: contracts and spend, budgets, reforecasting
Capital Asset Planning: register, planning, prioritisation
Energy Sourcing: contracts, decision support, integration
Renewables & EACs: instrument register, assurance, matching
FLEXIBILITY & ELECTRIFICATION
Demand Response & Flexibility: visibility, programmes, monetization
Electrification & DER: inventory, performance, planning
SUSTAINABILITY FAMILY
Carbon Inventory: revamp, Scope 1-2 depth, Scope 3 gap closure
Decarbonization Planning: initiatives, ECM library, scenario analysis
Supplier Engagement: supplier action, data quality, light PCF
Disclosure & Indicators: foundations, configure-collect-disclose, SE migration
Climate Risk: asset register, scenarios and ClimVar, transition plans
Strategy: targets, portfolio view, board narratives
MVP
Full GA
Continuous investment after GA
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 56
EXECUTIVE SUMMARY
Sustainability product highlights: 2026 to 2027
The headline deliveries from each product roadmap, on one quarterly timeline.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
CARBON
Inventory revamp, pre-calc import
Scope 1-2: EAC, PPA, thermal
Scope 3 gap closure, Cat 15, FLAG
SUPPLY CHAIN
SC emissions, supplier action
Data quality, sponsors, Zeigo
Light PCF, multi tier, integrations
CLIMATE RISK
Asset register, Eclr stabilisation
Eclr self serve, hazard exposure
Scenarios, ClimVar, transition plans
R&C
Core platform foundations
Configure, collect, disclose
SE migration, AI disclosure drafting
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 57
EXECUTIVE SUMMARY
The full 2027 roadmap across sustainability products
Confirmed milestones stay quarter-specific; all other commitments retain their approved H1 or H2 horizon.
CAPABILITY
2027
Q1
Q2
Q3
Q4
CARBON PERFORMANCE
Q1: Category 4 and 9 product linked transport
H1: Cat 5, rebaselining, PCF integration
H2: Category 15, FLAG, dedicated auditor experience
SUPPLY CHAIN
H1: Light PCF, multi tier visibility, supplier onboarding
H2: Climate risk and R&C integration, supplier discovery
REPORTING & COMPLIANCE
Q1: SE migration and CSRD cycle in RA+
H1: Campaign analytics, AI drafting, audit ready disclosure
H2: AI compliance, assurance, voluntary frameworks
CLIMATE RISK
H1: Scenarios, ClimVar value at risk, adaptation actions
H2: Transition plans, disclosure, extended value chain risk
STRATEGY
H1: Cascading targets, delivery status, advanced ECM library
H2: Market intelligence, net zero suggestions, multi hierarchy plans
CORE PLATFORM
H1: Readiness checks, ontology, calculation governance
H2: Quality scoring, AI checks, Sera agents, enterprise scale
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 58
ONE PAGE VIEW
RA+ 2026 and 2027 at board altitude
What each product commits to per half year.
PRODUCT | H2 2026 | H1 2027 | H2 2027
Carbon Performance | Factors, market based Scope 2, boundaries | Category 4 and 9 transport, category 5, consolidation | Category 15, FLAG
Supply Chain | SC emissions management, PCF calculator, DQ assurance | Multi tier visibility, supplier onboarding | Climate risk and ESG compliance integrations
Reporting and Compliance | Standalone launch, indicator management, CSRD | SE migrated, AI assisted disclosure authoring | Assurance workflow, voluntary frameworks
Climate Risk | Asset register, physical hazard exposure | Scenario analysis and adaptation actions | Transition plan linked to targets
Strategy | Actions library, ECM and initiative recommendations | Cascading targets, complex structures, ECM library | Market intelligence, multi hierarchy plans
Core platform | Data quality L1 and L2, audit trail, allocations | Control plane, calculation governance, analytics | DQ scoring, Sera agents, EU hosting
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 59
RA+ ROADMAP
2026
2027
APPENDIX
A
Appendix: product detail
Detailed product by product plans, evidence and sequencing. Available for questions, not required for the decision.

## Slide 60
RA+ ROADMAP
2026
2027
AGENDA ITEM 1
01
Where Carbon Performance stands
Honest accounting of Q3 before we commit anything for Q4 and 2027.

## Slide 61
CARBON PERFORMANCE, NOW NEXT LATER
Deepen the inventory in 2026, close the remaining categories in 2027
Emission factor and calculation depth first, then coverage, governance and assurance. Sequenced from the ranked theme list and the delivery capacity we actually hold.
NOW
Q3 2026
Sold product emissions
Scope 3 categories 10, 11, 12
System admin improvements
Config engine, calc methods, templates
Inventory revamp
Clarity, per gas breakdown
Pre-calculated emissions import
Ingestion of client calculated data
NEXT
Q4 2026
EAC and PPA management
Market based Scope 2 coverage
Base year, exclusions, materiality
GHGP compliant boundaries
Thermal source attribution
Defensible Scope 1 and 2 split
Refrigerant leakage to usage
Scope 1 fugitive emissions
Employee commuting and WFH
Scope 3 category 7
Sera for carbon inventory
AI guided troubleshooting
Advanced scenario analysis and decarbonization planning
Initiatives and actions management
LATER
2027 H1
Category 4 and 9 product linked transport
Upstream and downstream transport
Financial and equity consolidation
Ownership boundary roll up
Waste emission estimation
Scope 3 category 5
Improved method transparency per data point
Methodology transparency
Rebaselining
Base year recalculation workflows
Supply chain PCF integration
Supplier specific factors
Advanced ECM library
Energy and carbon cobenefits
LATER
2027 H2
Category 15 investments
PCAF aligned financed emissions
FLAG segmentation
Specialised standards
Dedicated auditor experience
Variance checks, reports, status
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 62
CARBON PERFORMANCE
The Carbon Performance plan on a timeline
The same commitments laid over 2026 and 2027 quarters, grouped by workstream.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
SCOPE 1 & 2
EAC and PPA management
Thermal source attribution
Refrigerant leakage to usage
SCOPE 3
Sold product emissions, cat 10, 11, 12
Employee commuting and WFH, cat 7
Q1: Category 4 and 9 product linked transport
Waste emission estimation, cat 5
Category 15 investments
FLAG segmentation
INVENTORY
System admin improvements
Inventory revamp
Pre-calculated emissions import
Base year, exclusions, materiality
Financial and equity consolidation
Rebaselining
Dedicated auditor experience
INTELLIGENCE
Sera for carbon inventory
Scenario analysis and decarbonization planning
Improved method transparency per data point
Supply chain PCF integration
Advanced ECM library
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 63
CARBON PERFORMANCE
What ships inside the Carbon Performance goals
Factors and calculation depth first, then coverage, then the governance that makes it auditable.
GOAL 1
Factors and calculation depth
Make the number defensible.
▪ EAC and PPA management for market based Scope 2
▪ Thermal source attribution across Scope 1 and 2
▪ Refrigerant leakage to usage based fugitive emissions
▪ Supplier specific and standard factor datasets
▪ Improved method transparency per data point
GOAL 2
Inventory coverage
Close the Scope 3 gaps.
▪ Sold product emissions, categories 10, 11 and 12
▪ Employee commuting and working from home, category 7
▪ Category 4 and 9 product linked transport
▪ Waste emission estimation, category 5
▪ Category 15 investments and FLAG segmentation
GOAL 3
Boundaries and governance
Consultant grade control.
▪ Base year, exclusions and materiality settings
▪ Financial and equity consolidation of ownership
▪ Rebaselining and base year recalculation workflows
▪ Inventory revamp with per gas breakdown
▪ Dedicated auditor experience
GOAL 4
AI and decision support
From inventory to action.
▪ Sera for carbon inventory, AI guided troubleshooting
▪ Advanced scenario analysis and decarbonization planning
▪ Initiatives and actions management
▪ Advanced ECM library with energy and carbon cobenefits
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 64
CARBON PERFORMANCE
Carbon Performance owns the inventory every product consumes
It is the producer of record, so its data model decisions constrain the other three products.
PLATFORM
Ingestion and quality
Prerequisites for depth.
▪ Pipeline and transformation foundation
▪ Automated data quality checks, L1 and L2
▪ Programmatic connectors for activity data
▪ Allocations foundation
ONTOLOGY
Hierarchy and calculation
Inherited, not rebuilt.
▪ Shared entity hierarchy and organisational boundary
▪ Calculation governance and versioning
▪ Emission factor library owned by core
▪ Audit trail and lineage on key values
CROSS PRODUCT
Who consumes the inventory
One baseline, four experiences.
▪ Supply Chain feeds categories 1 and 4 into the inventory
▪ Reporting and Compliance discloses emissions from Collect
▪ Strategy plans reductions against the same baseline
▪ Climate Risk reads transition exposure from it
SERA
AI capabilities
Where the differentiation sits.
▪ AI guided inventory troubleshooting
▪ Anomaly explanation and discrepancy management
▪ Mapping memory and smart mapping suggestions
▪ AI assisted method selection guidance
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 65
RA+ ROADMAP
2026
2027
AGENDA ITEM 4
04
Q4 2026 in detail
The wedge, the capacity math, and the ranked plan.

## Slide 66
Q4 POINT OF VIEW
Q3 landed ingestion, Q4 closes emission factor and calculation depth
Protect what is in flight, sequence the wedge themes, defer the rest with a clear reason.
PROTECT
Carry over that must finish
These are already funded and partly built. Slipping them costs more than starting anything new.
▪ Automated data quality and overview (engine epics in testing)
▪ Scope 3 product emissions, categories 10, 11, 12
▪ Pre-calculated emissions import
▪ Inventory revamp, scoped
▪ Accor portfolio experience
SEQUENCE
The Q4 wedge
Emission factors and calculation depth: the gaps that still force hypercare on every enterprise deal.
▪ Custom and supplier specific emission factors
▪ Standard EF datasets: EcoInvent, Exiobase, FLAG, EEA, Base Carbone
▪ Deterministic emission factor configuration
▪ Renewable energy and market based Scope 2, RECs and EACs
▪ Inventory statements and extended classification
▪ Sera contextual intelligence
DEFER
Real, but not Q4
Named explicitly so the room knows what is being traded away and when it returns.
▪ Self serve decarbonization planning and execution
▪ Dedicated auditor experience
▪ Category 15 investments and FLAG depth, 2027
▪ Languages and EU hosting, out of Q4 scope
▪ Full PCF inside CP, rides supply chain
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 67
DEPENDENCIES
What Carbon Performance needs from platform teams
The Q4 plan is not executable without these commitments. Platform PMs confirm delivery, not theme rank.
ATLAS DATA
Ingestion and pipelines
▪ Pipeline and transformation foundation
▪ CP data collection setup
▪ Programmatic connectors and APIs
▪ Data collection lifecycle
▪ Bulk rollback and overwrite
DATA QUALITY AND SERVICES
Checks and validation
▪ Automated DQ checks and overview (rank 1)
▪ Entity and overview DQ pages
▪ Validation at ingestion
▪ Discrepancy management
MEASUREMENT AND EF LIBRARY
Emission factors
▪ Custom and supplier specific EFs
▪ Standard EF datasets (rank 26)
▪ Deterministic EF configuration (rank 14)
▪ Vendor and industry EFs
ONTOLOGY, SERA, ANALYTICS
Hierarchies and experience
▪ Multi-hierarchy access, allocations foundation
▪ Financial and equity consolidation
▪ Sera contextual intelligence, Accor portfolio experience
▪ Navigate, Slice and Analyze, Quick Charts and Data Explorer
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 68
SUPPLY CHAIN
Migrate, close the competitive gap, then drive supplier action
Three 2026 goals and one 2027 goal, sequenced against the RA+ migration.
NOW
Q3 2026
RA+ tech integrations and shared UI
Navigation, layouts, database
End to end supply chain emissions management
Custom questionnaires
Guided supplier decarbonisation actions
NEXT
Q4 2026
Rebranding completion to a stronger RA+ experience
Improve data quality assurance
Sponsor decision support and supplier transparency
Zeigo network integration
LATER
2027 H1
Light PCF calculator, SEED integrations
Advanced tier level subscription
Multi tier supplier visibility
Supplier onboarding and programme participation
Zeigo Activate sunset to be replaced by a light CP calculator
LATER
2027 H2
Supply chain and climate risk integration
ESG reporting and compliance integration
Engagement gamification and leaderboards
Cross programme supplier discovery
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 69
SUPPLY CHAIN
The Supply Chain plan on a timeline
Migration and supplier engagement in 2026, then product carbon footprint and connected action in 2027.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
EXPERIENCE
RA+ integrations and shared experience
Rebranding completion
Supplier onboarding and participation
MEASUREMENT
End to end supply chain emissions
Improved data quality assurance
Light PCF calculator and SEED
Multi tier supplier visibility
ENGAGEMENT
Custom questionnaires and guided action
Sponsor decision support and transparency
Zeigo network integration
Gamification and supplier discovery
INTEGRATION
Advanced tier level subscription
Climate Risk integration
Reporting and Compliance integration
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 70
SUPPLY CHAIN
What ships inside the supply chain goals
Migration and shared experience first, then the capabilities that close the competitive gap.
GOAL 1
Migration and core experience
Land in RA+ properly.
▪ Platform stabilisation and core experience
▪ Shared navigation, page layouts and responsive design
▪ Sera embedded onboarding and recommendations
▪ Additional languages: Chinese, French, Spanish, Portuguese
▪ Notification centre and in product reminders
GOAL 2
Product carbon footprint
The commercial gap closer.
▪ Product level PCF tables with CSV download
▪ Light PCF calculator, SEED and AI scraping integrations
▪ Supplier risk overview, emissions heatmap, top ten hotspots
▪ Category and material footprint charts
▪ PACT compliance targets, action alerts and KPI strip
GOAL 3
Data collection campaigns
Ask suppliers the right questions.
▪ Custom questionnaires with a guided builder wizard
▪ Drag and drop ordering and conditional logic
▪ Evidence upload against responses
▪ Response tracking, evidence preview and export
▪ Simplified participant forms for suppliers
GOAL 4
Data quality assurance
Numbers that survive review.
▪ Outlier detection and peer benchmarking
▪ Evidence upload with AI validation
▪ Composite supplier data quality score
▪ Cross product validation against CP inventories
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 71
SUPPLY CHAIN
From measurement to supplier action
Supplier data becomes decarbonisation the sponsor can evidence.
TAKE ACTION
Guided decarbonisation
Sera powered recommendations.
▪ Project recommendations with regional and category filters
▪ Sponsor highlighted projects and project discovery
▪ Supplier learning content and delivery
▪ Role based participant, sponsor and admin views
SPONSOR
Decision support
Prove the programme works.
▪ Enhanced sponsor dashboards and reporting
▪ Sponsor planning and supplier transparency
▪ Programme analytics and engagement tracking
▪ Zeigo network integration
2027 H1
Reach and scale
Beyond tier one.
▪ Multi tier supplier visibility
▪ Supplier onboarding and programme participation
▪ Advanced tier level subscription
▪ Zeigo Activate sunset replaced by a light CP calculator
2027 H2
Resilience and reuse
Connect the products.
▪ Supply chain and climate risk integration
▪ ESG reporting and compliance integration
▪ Gamification, leaderboards and custom nudges
▪ Cross programme supplier discovery
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 72
REPORTING AND COMPLIANCE
Stand the product up in 2026, migrate SE and automate in 2027
Framework Library, Indicator Management and Disclosure Management, in that order.
NOW
Q3 2026
Core platform foundations built and current time spent on the planning for everything to build on the top of the core.
NEXT
Q4 2026
Build indicator library foundation
Approval hierarchies and bulk assignment
Reporting cycles and reporting workspace
Governed data collection campaigns
Regulated frameworks and templates
CSRD, ESRS, EU Taxonomy, IFRS S1 and S2
Set foundations: configure, collect, disclose end to end
Set foundations: Advanced data ingestion and transformation rules
LATER
2027 H1
Advanced campaign management
Indicator performance analytics
Governed disclosure authoring with AI drafting
Corporate SE fully migrated off RA Classic
Historical data migrated, Q1 2027 CSRD cycle run in RA+
Audit ready disclosures produced in product
LATER
2027 H2
AI compliance intelligence and mapping suggestions
External assurance and auditor experience
Voluntary frameworks: GRI, SASB, GRESB, EcoVadis
CP emissions and CR risk feeding disclosures
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 73
REPORTING AND COMPLIANCE
The Reporting and Compliance plan on a timeline
Build the governed foundation in 2026, prove it through the SE migration, then automate disclosure and assurance.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
FOUNDATION
Core platform foundations and planning
Indicator library and approval hierarchy
Advanced ingestion and transformation
COLLECT
Reporting cycles and workspace
Governed data collection campaigns
Advanced campaign management and analytics
DISCLOSE
Regulated frameworks and templates
AI drafting and audit ready disclosure
Voluntary frameworks
ASSURANCE
Q1: SE migration and CSRD cycle in RA+
AI compliance intelligence
External assurance and auditor experience
CP and Climate Risk disclosure feeds
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 74
RA+ PLATFORM
Core platform foundations: configure, collect, disclose end to end
Built once in the core, consumed by every product on top.
STEP 1
Configure
Set the structure once.
▪ Shared hierarchy and emission factors, owned by the core
▪ Config engine, calc methods and templates
▪ Framework and disclosure definitions
▪ Approval hierarchies and bulk assignment
▪ Permissions, roles and workspace setup
STEP 2
Collect
Get the data in, governed.
▪ Advanced data ingestion and transformation rules
▪ Governed data collection campaigns
▪ Reporting cycles and reporting workspace
▪ Data quality assurance and validation
▪ Bulk uploads, integrations and connectors
STEP 3
Disclose
Produce the output, audit ready.
▪ Disclosure management on the shared indicator library
▪ Full traceability from disclosure back to source data
▪ Evidence and audit trail by design
▪ Regulated framework output: CSRD, ESRS, IFRS S1 and S2
▪ Every product consumes the same foundation
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 75
RA+ SHARED PLATFORM
One hierarchy. One user workflow. One analytics engine.
Built once in the shared platform, inherited by every sustainability and energy product.
SHARED STRUCTURE
Hierarchy
Organise once, inherit everywhere.
▪ Entity, site, asset, supplier and product relationships
▪ Organisational boundaries and multi-hierarchy views
▪ Role-based access aligned to operating responsibility
▪ Consistent allocation across carbon, energy, risk and disclosure
▪ One trusted structure for every reporting cycle
SHARED EXPERIENCE
User workflow
Configure, collect, review and act once.
▪ Configurable campaigns, assignments and approvals
▪ Data quality checks, exceptions and remediation
▪ Evidence, lineage and audit trail by design
▪ Initiatives and actions connected to accountable owners
▪ One repeatable way of working across products
SHARED INTELLIGENCE
Analytics engine
Turn governed data into decisions.
▪ Reusable metrics, calculations and comparison logic
▪ Dashboards from portfolio to source data
▪ Scenario analysis, forecasting and value at risk
▪ AI-assisted insight grounded in governed platform data
▪ One decision layer from operations to leadership
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 76
RA+ SHARED PLATFORM DASHBOARD
Turn the shared platform roadmap into an owned delivery model
A live dashboard makes progress, ownership, timing and risk visible across the foundations every product consumes.
TRACK THE WORK
Capability register
One record for every shared capability.
▪ Hierarchy, workflow and analytics grouped as three foundations
▪ Named owner and target period for every capability
▪ Planned, in progress, at risk and complete states
▪ Progress and latest update stored in the shared data model
RUN THE PORTFOLIO
Leadership dashboard
See the portfolio signal, then inspect the detail.
▪ Overall and pillar-level progress at a glance
▪ Visible completion, activity and at-risk counts
▪ Filters by foundation and delivery status
▪ Editable updates without rebuilding the roadmap deck
CREATE ACCOUNTABILITY
Operating cadence
Use the same facts in product and leadership reviews.
▪ Owners update progress and evidence before reviews
▪ At-risk capabilities become explicit decisions
▪ Shared dependencies stay visible across products
▪ The dashboard becomes the source for roadmap reporting
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 77
REPORTING AND COMPLIANCE
What ships inside the reporting and compliance goals
Framework Library scopes the work, Indicator Management holds the data, Disclosure Management produces the output.
GOAL 1
Framework Library
Entry point and scope.
▪ Pre-built templates: CSRD and ESRS, EU Taxonomy, CDP, IFRS S1 and S2, CA Climate
▪ AI powered framework question and answer and interpretation
▪ Automated indicator to framework mapping suggestions
▪ Regulated frameworks and templates
▪ 2027: GRI, SASB, GRESB, EcoVadis
GOAL 2
Indicator Management
Foundation of data management.
▪ Standard indicator catalogue pre-aligned to major frameworks
▪ Custom indicators with formula and transform engine
▪ Dataset registry, schema and source mapping
▪ Flexible approval hierarchies and bulk assignment
▪ Direct indicator data uploads
GOAL 3
Disclosure Management
Reporting cycle workspace.
▪ Disclosure attributes and schema definition
▪ Governed multi hierarchy reporting cycles
▪ Data collection campaigns across entities
▪ AI assisted drafting with data lineage
▪ Multi step approvals, audit trail and export
GOAL 4
Migration and assurance
Prove it on Schneider first.
▪ Corporate SE migrated off RA Classic
▪ SE indicators connected to its Datahub
▪ Audit ready disclosures with full lineage
▪ External assurance and auditor experience
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 78
REPORTING AND COMPLIANCE
R&C depends on the platform more than any other product
It is a data receiver from every product, so integration quality is the value proposition.
PLATFORM
Separation and ingestion
Prerequisites for launch.
▪ Indicator data upload paths
▪ Dataset registry and column mapping
▪ Formula and transform engine on RA+
ONTOLOGY
Hierarchy and access
Inherited, not rebuilt.
▪ Reporting cycles scoped to the entity hierarchy
▪ Role based access for cycle scope
▪ Configure module syncing across products
▪ Flexible approval hierarchies
CROSS PRODUCT
Data in, disclosures out
Lineage end to end.
▪ CP emissions from Collect into environmental disclosures
▪ Climate Risk outputs into TCFD, ISSB and CSRD climate sections
▪ Automated disclosure reporting with CP and CR
▪ Supply chain data as a future feed
SERA
AI capabilities
Where the differentiation sits.
▪ Framework question and answer in natural language
▪ Draft response generation from document repository and platform data
▪ Indicator to framework mapping suggestions
▪ Indicator performance analytics and assurance
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 79
CLIMATE RISK
Turn Eclr into a self serve product, then price the risk
Asset register and exposure in 2026, scenarios, value at risk and adaptation in 2027.
NOW
Q3 2026
Asset and site register on the shared hierarchy
Eclr platform stabilisation on RA+
Hazard data foundations
Resilience impact types in the shared taxonomy
NEXT
Q4 2026
Physical hazard exposure on owned assets
Eclr turned to a full self serve product
Scalable performance at portfolio volumes
Adaptation planning primitives with Strategy
LATER
2027 H1
Physical and transition scenario analysis
ClimVar - Value at Risk
Expressed in financial terms
Adaptation actions tracked with monthly actuals
Portfolio level risk analytics and heatmaps
LATER
2027 H2
Transition plan modelling linked to targets
Risk data flowing into R&C disclosures
Supply chain and climate risk integration
Value at risk across the extended value chain
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 80
CLIMATE RISK
The Climate Risk plan on a timeline
Establish exposure in 2026, then convert scenarios into financial value, adaptation and disclosure in 2027.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
FOUNDATION
Asset and site register
Eclr stabilisation and hazard foundations
Eclr self serve at portfolio scale
RISK INSIGHT
Physical hazard exposure
Physical and transition scenarios
ClimVar - Value at Risk
Portfolio analytics and heatmaps
ADAPTATION
Adaptation planning primitives
Actions tracked with monthly actuals
Transition plans linked to targets
INTEGRATION
Risk data into disclosures
Supply chain risk integration
Value at risk across the value chain
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 81
CLIMATE RISK
What ships inside the climate risk goals
A shared asset model first, then exposure, then decision grade analysis.
GOAL 1
Asset foundation
Shared model before analytics.
▪ Asset and site register on the shared hierarchy
▪ Eclr platform stabilisation and self serve onboarding
▪ Scalable performance at portfolio data volumes
▪ Role based access aligned to the entity hierarchy
GOAL 2
Exposure
First defensible risk output.
▪ Physical hazard exposure on owned assets
▪ Resilience impact types in the shared taxonomy
▪ Portfolio heatmaps and hotspot ranking
▪ Hazard data provenance and methodology transparency
GOAL 3
Scenarios and value at risk
Decision grade analysis.
▪ Physical and transition scenario analysis
▪ ClimVar - Value at Risk expressed in financial terms
▪ Time horizon comparison across scenarios
▪ Transition exposure read from the CP inventory
GOAL 4
Adaptation
From risk to response.
▪ Adaptation actions on the shared Strategy action model
▪ Monthly plan versus actuals on adaptation measures
▪ Transition plan modelling linked to targets
▪ Supply chain and climate risk integration
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 82
CLIMATE RISK
Climate Risk only pays off when it is connected
The forward view is worth little until it reaches disclosures, planning and the supply base.
PLATFORM
Hierarchy and assets
Inherited, not rebuilt.
▪ Shared entity and asset hierarchy from core
▪ Bulk import of asset and site data at scale
▪ Reusable analytics and query infrastructure
▪ Performance at enterprise portfolio volumes
STRATEGY
One action model
Adaptation reuses decarbonisation plumbing.
▪ Adaptation actions as configurable action types
▪ Initiative portfolios covering resilience measures
▪ Monthly actuals and underperformance alerts
▪ Audit ready evidence on adaptation spend
REPORTING
Risk into disclosure
Where the value is realised.
▪ Climate Risk outputs into TCFD, ISSB and CSRD climate sections
▪ Value at risk turned into financial values for disclosure
▪ Scenario narrative drafted with lineage back to the model
▪ Transition plan disclosed against targets
CROSS PRODUCT
Beyond owned assets
Extend the boundary.
▪ Supplier site exposure through Supply Chain
▪ Transition exposure from the CP inventory
▪ Cross programme risk and emissions views
▪ Shared hazard taxonomy across products
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 83
STRATEGY
Close the plan to execution gap, then recommend, then widen scope
The shared planning layer consumed by CP decarbonisation, CR adaptation and supplier action.
NOW
Q3 2026
Introduce actions
Centralised actions library
Configure action types
Library of standard initiative types
NEXT
Q4 2026
Actions bulk upload
ECM recommendations
Initiative type recommendations
Energy, water and waste targets
Advanced scenario analysis and decarbonization planning
LATER
2027 H1
Complex target structures
Cascading reduction targets
Implementation statuses and on track
Advanced ECM library
Energy and carbon cobenefits
Enhanced strategy landing page and notifications
LATER
2027 H2
Qualitative market intelligence
Net zero scenario suggestions
Multi hierarchy plans
Cascading allocation across entities
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 84
STRATEGY
The Strategy plan on a timeline
Connect targets to actions in 2026, then scale recommendations, execution insight and enterprise planning in 2027.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
ACTION MODEL
Actions and centralised library
Configurable action and initiative types
Actions bulk upload
PLANNING
Energy, water and waste targets
Advanced scenario and decarbonization planning
Complex and cascading targets
Multi hierarchy plans and allocation
GUIDANCE
ECM and initiative recommendations
Advanced ECM library
Market intelligence and net zero suggestions
EXECUTION
Implementation status and on track views
Strategy landing page and notifications
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 85
STRATEGY
What ships inside the strategy goals
Targets and initiatives, then execution, then guided recommendations.
GOAL 1
Planning foundation
Targets, scenarios, initiatives.
▪ Reduction goals by entity, scope and horizon, with pathway comparison
▪ Initiative portfolios showing contribution to each target
▪ Relevancy and business as usual views
▪ Standard initiative types, impact sequencing
▪ Beyond GHG: energy, water and waste targets
GOAL 2
Actions execution
Programs, projects, purchases.
▪ Site level actions with absolute measures under each initiative
▪ Configurable action types published without engineering releases
▪ Monthly plan versus actuals with underperformance alerts
▪ Audit ready evidence: vendor, contract, EAC registry, documents
▪ Centralised action library deployed across many sites
GOAL 3
Recommendations
Sera guided next steps.
▪ Site aware energy efficiency measures from the governed ECM catalogue
▪ Initiative type recommendations from residual emissions
▪ Typical savings, cost ranges and feasibility in site context
▪ Later: qualitative market intelligence and net zero scenarios
GOAL 4
Scale and governance
Enterprise structures.
▪ Complex and cascading target structures
▪ Multi hierarchy plans and cascading allocation
▪ Implementation statuses and on track reporting
▪ Strategy landing page and notifications
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 86
STRATEGY
One planning layer serves every product
Adaptation actions share the same action model as decarbonisation actions.
CARBON PERFORMANCE
Decarbonisation planning
Plan against the inventory.
▪ Targets set on the governed baseline
▪ Advanced scenario analysis and decarbonization planning
▪ Initiatives and actions management inside CP
▪ Advanced ECM library with energy and carbon cobenefits
CLIMATE RISK
Adaptation planning
Same model, resilience measures.
▪ Adaptation planning primitives
▪ Resilience impact types in the shared taxonomy
▪ Adaptation actions with monthly actuals
▪ Transition plan modelling linked to targets
SUPPLY CHAIN
Supplier action
Extend the plan outward.
▪ Guided supplier decarbonisation actions
▪ Project recommendations from the shared action library
▪ Programme analytics on supplier progress
▪ Supplier reductions credited to corporate targets
REPORTING
Evidence and disclosure
Plans become statements.
▪ Targets and progress disclosed against frameworks
▪ Transition plan narrative with lineage
▪ Audit ready evidence on every action
▪ Indicator performance analytics on plan delivery
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 87
CORE PLATFORM
Data quality, ontology and trust, sequenced
The capabilities every product depends on, delivered once.
NOW
Q3 2026
File and ingestion validation, L0 and L1
Hierarchies and bulk import at scale
Shared navigation, layouts and product switcher
NEXT
Q4 2026
Anomaly and consistency checks on aggregates, L2
Configurable checks, thresholds and approvals
Audit trail and data lineage on key values
Allocations foundation
LATER
2027 H1
Inventory and statement readiness checks, L3
Control plane for tenant ontology governance
Calculation governance and versioning
Reusable analytics and query infrastructure
LATER
2027 H2
Data quality scoring and confidence metadata, L4
AI checks and discrepancy management
Sera agents acting on the shared ontology
EU hosting, languages, enterprise performance
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 88
CORE PLATFORM
The Core Platform plan on a timeline
Advance from validated data to governed intelligence, with trust and scale built once for every product.
CAPABILITY
2026
Q1
Q2
Q3
Q4
2027
Q1
Q2
Q3
Q4
DATA QUALITY
File and ingestion validation, L0 and L1
Anomaly and consistency checks, L2
Inventory readiness checks, L3
Quality scoring and confidence, L4
ONTOLOGY & CALC
Hierarchies and bulk import at scale
Allocations foundation
Ontology control plane
Calculation governance and versioning
TRUST & AI
Configurable checks and approvals
Audit trail and data lineage
AI checks and discrepancy management
Sera agents on the shared ontology
SCALE
Shared experience and product switcher
Reusable analytics infrastructure
EU hosting, languages and performance
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 89
CORE PLATFORM
The platform work none of the products can ship alone
Funded as core so it is built once and inherited by all products.
GOAL 1
Ingestion and quality
Data in, trusted.
▪ Pipeline and transformation foundation
▪ Programmatic connectors and APIs
▪ Data quality across the L0 to L4 lifecycle
▪ Standard and supplier specific factor datasets
GOAL 2
Ontology and calculation
One model, one engine.
▪ One ontology: typed objects, relationships, actions
▪ Control plane for tenant governance of hierarchies
▪ Allocations and calculation versioning
▪ Automated regression testing on the engine
GOAL 3
Application and analytics
One experience.
▪ Unified application experience and product switcher
▪ Reusable analytics and query infrastructure
▪ Sera contextual intelligence across products
▪ Multi level approval and audit trail
GOAL 4
Trust and reach
Enterprise ready.
▪ EU hosting and data residency
▪ Languages and localisation
▪ Role based access and segregation of duties
▪ Performance at enterprise data volumes
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 90
CORE PLATFORM
What core unblocks in each product
Core is judged on what the products can ship because of it.
CARBON PERFORMANCE
Depth and defensibility
▪ Automated data quality checks on activity data
▪ Calculation governance and versioning
▪ Allocations foundation
▪ Audit trail on every inventory value
SUPPLY CHAIN
Scale of engagement
▪ Shared navigation, layouts and database
▪ Supplier specific factor datasets
▪ Languages and localisation
▪ Cross product validation against CP inventories
REPORTING
Launch prerequisites
▪ Dataset registry and column mapping
▪ Formula and transform engine
▪ Flexible approval hierarchies
▪ Lineage from source to disclosure field
RISK AND STRATEGY
Model and planning
▪ Shared entity and asset hierarchy
▪ Reusable analytics and query infrastructure
▪ Sera agents on the shared ontology
▪ Performance at portfolio data volumes
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 91
RA+ ROADMAP
2026
2027
AGENDA ITEM 5
05
2027 direction
Three bets that turn a compliant inventory into a differentiated platform.

## Slide 92
2027 SEQUENCING
How 2027 lays out across the year
Half by half shape of the three bets, based on current theme ranks.
H1 2027
Complete the categories
Category 4 and 9 product linked transport
Upstream and downstream transport
Waste emission estimation, category 5
Enterprise GHG inventory foundations
Financial and equity consolidation
H1 2027
Governance and trust
Calculation governance and methodology transparency
User defined custom calculation methods
Reusable inventory setup and boundaries
Automated regression testing on the engine
H2 2027
Assurance and AI
AI powered emissions troubleshooting
Year on year variance checks, Scope 1 and 2
Scope 1, 2, 3 disclosure reporting
H2 2027
Insight and scale
Intensity and normalisation metrics
Water data support
Multi level approval workflows
Live currency conversion for spend based calculations
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 93
2027 BETS
Where Carbon Performance goes next
Direction for the year, expressed as three bets rather than a list of features.
01
Close the inventory
Eliminate the methodology and category gaps that still force hypercare. Consultant grade means no off platform workarounds.
▪ Scope 3 category 15 investments
▪ Additional emission sources outside GHGP scopes
▪ Calculation governance and methodology transparency
▪ Inventory boundaries, exclusions and quality
▪ Specialized standards: PCAF, FLAG, Bilan Carbone
▪ Organizational boundary and consolidation
02
From inventory to decision
Turn a trustworthy inventory into boardroom ready insight and self serve planning, the wedge that replaces the consultant.
▪ From reporting to decision support
▪ Boardroom ready decarbonization reporting
▪ Self serve decarbonization planning and execution
▪ Decision support for performance management
▪ Dedicated auditor experience
03
Cross product compounding
CP data becomes more valuable when supply chain, climate risk, and reporting and compliance can consume it. Network effects across RA+.
▪ Enhanced end to end supply chain emissions management (rank 44)
▪ R&C integration with CP emissions data (rank 33)
▪ Supplier specific emission factors, CP and SC
▪ Reusable analytics infrastructure
▪ PCF integrations
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 94
2027 BETS
Where Supply Chain goes next
Direction for the year, expressed as three bets rather than a list of features.
01
Win on product carbon footprint
Close the competitive gap on PCF so the supply base measures on RA+ rather than on a rival tool.
▪ Light PCF calculator, SEED integrations
▪ Advanced tier level subscription
▪ Zeigo Activate sunset, replaced by a light CP calculator
▪ Supplier specific emission factors, CP and SC
02
Scale supplier participation
A network only compounds when suppliers join, stay engaged and keep data flowing across programmes.
▪ Supplier onboarding and programme participation
▪ Multi tier supplier visibility
▪ Engagement gamification and leaderboards
▪ Cross programme supplier discovery
03
From data to supplier action
Sponsor decision support turns collected data into evidenced decarbonisation the board can stand behind.
▪ Sponsor decision support and supplier transparency
▪ Guided supplier decarbonisation actions
▪ Supply chain and climate risk integration
▪ ESG reporting and compliance integration
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 95
2027 BETS
Where Reporting and Compliance goes next
Direction for the year, expressed as three bets rather than a list of features.
01
Complete the SE migration
Corporate SE runs its Q1 2027 CSRD cycle in RA+, which is the proof point that retires RA Classic for good.
▪ Corporate SE fully migrated off RA Classic
▪ Historical data migrated and reconciled
▪ Audit ready disclosures produced in product
▪ Advanced campaign management
02
AI assisted disclosure
Drafting, mapping and analytics compress the cost of every reporting cycle and widen what one team can cover.
▪ Governed disclosure authoring with AI drafting
▪ AI compliance intelligence and mapping suggestions
▪ Indicator performance analytics
▪ Approval hierarchies and bulk assignment
03
The disclosure hub for RA+
Every product feeds its evidence into R&C, so disclosure becomes the reason the platform holds together.
▪ CP emissions and CR risk feeding disclosures
▪ External assurance and auditor experience
▪ Voluntary frameworks: GRI, SASB, GRESB, EcoVadis
▪ Data receiver from every product to facilitate disclosure
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 96
2027 BETS
Where Climate Risk goes next
Direction for the year, expressed as three bets rather than a list of features.
01
Price the risk
ClimVar turns exposure into financial value at risk, the language the CFO and the board actually trade in.
▪ ClimVar - Value at Risk, expressed in financial terms
▪ Physical and transition scenario analysis
▪ Portfolio level risk analytics and heatmaps
▪ Transition plan modelling linked to targets
02
From risk to funded adaptation
Scenarios convert into tracked adaptation actions with monthly actuals, not reports that sit on a shelf.
▪ Adaptation planning primitives with Strategy
▪ Adaptation actions tracked with monthly actuals
▪ Value at risk, scenario analysis and adaptation actions
▪ Decision grade analysis at portfolio volumes
03
Risk beyond owned assets
The model extends into the value chain and into disclosures, so risk stops being a standalone exercise.
▪ Supply chain and climate risk integration
▪ Value at risk across the extended value chain
▪ Risk data flowing into R&C disclosures
▪ Risk data turned into financial values for disclosure
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 97
2027 BETS
Where the RA+ Platform goes next
Direction for the year, expressed as three bets that every product inherits.
01
One trusted data backbone
Ingestion, quality and ontology are built once so Carbon Performance, Supply Chain, Reporting and Climate Risk all consume the same source of truth.
▪ Advanced data ingestion and transformation rules
▪ Data quality across the L0 to L4 lifecycle
▪ Control plane for tenant ontology governance
▪ Programmatic connectors and APIs
▪ Data receiver from every product to facilitate disclosure
02
One calculation and trust engine
Calculations, allocations and lineage are governed centrally so every product's numbers are defensible and reproducible.
▪ Calculation governance and versioning
▪ Allocations foundation
▪ Audit trail and data lineage on key values
▪ Automated regression testing on the engine
▪ Anomaly and consistency checks on aggregates
03
Enterprise scale and intelligence
EU hosting, languages, performance and Sera make RA+ deployable at enterprise scale and understandable to every user.
▪ EU hosting and data residency
▪ Languages and localisation
▪ Performance at enterprise data volumes
▪ Sera agents acting on the shared ontology
▪ Reusable analytics and query infrastructure
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 98
2027 VISION
From data you collect to intelligence that decides.
By 2027, RA+ is no longer the place where sustainability data is stored. It is the place where the business is run: every footprint consultant grade, every risk priced in financial terms, every disclosure generated from the same trusted numbers, every decision grounded in one shared source of truth.
One platform
Sustainability, Energy and Efficiency converge on a single data spine. One hierarchy, one ontology, one version of the truth for every product.
AI native
Sera agents act on the shared ontology across every product, turning data into recommendations, scenarios and actions before anyone asks.
Board grade
Every number is auditable, every disclosure is generated, every value at risk is expressed in the language the CFO and the board trade in.
End-to-end value, only we can deliver.
SE ADVISORY SERVICES

## Slide 99
BEYOND 2027 | DIRECTIONAL
The long-term path: from connected products to an autonomous value platform
A strategic horizon, not a committed release plan. Each stage compounds the shared data, intelligence and experience built through 2027.
›
2028
Scale the platform
Make one trusted foundation deployable across the enterprise and the extended value chain.
Sustainability Performance broadens the carbon baseline
Energy and efficiency data converge on the shared spine
Global deployment, localisation and ecosystem APIs
›
2029
Industrialise intelligence
Turn shared context into decision support that works across every product and workflow.
Cross-domain scenarios connect cost, carbon, energy and risk
Sera orchestrates recommendations across the portfolio
Predictive controls surface value and exposure earlier
2030+
Autonomous value
Move from insight to governed action, with humans setting ambition, guardrails and accountability.
Continuous optimisation of energy, efficiency and sustainability
Closed-loop execution with evidence and assurance by design
Outcome-led services powered by the RA+ intelligence layer
STRATEGIC DRIVERS
Customer economics
Convert fragmented spend into measurable enterprise value.
Regulation and trust
Keep every decision traceable, defensible and disclosure ready.
AI-native differentiation
Use shared context to move from copilots to governed agents.
Platform leverage
Build core capabilities once, then compound them across every product.
Strategic direction beyond 2027. Sequencing and investment gates remain subject to customer validation, architecture readiness and annual portfolio decisions.

## Slide 100
RA+ ROADMAP
2026
2027
AGENDA ITEM 6
06
Risks and decisions
What has to be true, and what we need from this room.

## Slide 101
RISK
The four things that could break this plan
Each risk carries an owner and a mitigation already in motion.
RISK 01
Capacity overrun
127 Q4 slots against roughly 45 of capacity. Without a cut, everything slips a little and nothing lands.
▪ Mitigation: hold the ranked cut line
▪ Owner: CP product leadership
RISK 02
Unranked demand
11 themes hold 27 Q4 solutions with no JPD rank, so they cannot be sequenced against everything else.
▪ Mitigation: rank all CP themes before Q4 lock
▪ Owner: CP product leadership
RISK 03
Platform dependencies
Ingestion, data quality and emission factor datasets sit outside CP delivery control.
▪ Mitigation: confirmed commitments per platform team
▪ Owner: platform PMs
RISK 04
Hypercare drag
Every methodology gap left open pulls delivery engineers into client escalations instead of roadmap work.
▪ Mitigation: the Q4 emission factor wedge
▪ Owner: CP engineering and delivery
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 102
ASSUMPTIONS
What has to be true
The plan holds only if these four conditions hold.
CONDITION 01
Core capacity is protected
Roughly one third of capacity stays with Core Platform through 2027.
▪ Signal: core commitments delivered on plan
▪ Owner: platform leadership
CONDITION 02
Migration lands on time
The Schneider Electric migration and CSRD cycle completes in Q1 2027.
▪ Signal: cycle delivered with no reporting gap
▪ Owner: delivery and R&C
CONDITION 03
Data quality reaches threshold
Trusted inventory and lineage come before scaled AI and automation.
▪ Signal: agreed quality thresholds met
▪ Owner: Core Platform
CONDITION 04
Value is measured, not assumed
Finance validates baselines and owners for each of the three value ledgers.
▪ Signal: quarterly evidence accepted
▪ Owner: Finance and Product
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 103
GOVERNANCE
Stop, adjust, scale
How the board responds when the evidence at a gate disagrees with the plan.
01
Stop
Evidence shows the outcome will not materialise on the current approach.
▪ Data quality thresholds repeatedly missed
▪ No cross-product adoption after a full cycle
▪ Redirect capacity to the next ranked outcome
02
Adjust
The direction holds but the sequence or scope needs re-cutting.
▪ Re-rank against confirmed capacity
▪ Move commitments between horizons, not out of scope
▪ Re-baseline the affected value ledger
03
Scale
Proof points are met and the platform is compounding faster than isolated investment.
▪ Lighthouse evidence published
▪ Finance confirms measured contribution
▪ Fund the next tranche and widen the rollout
Each gate produces one of these three decisions, recorded with the evidence behind it.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 104
EXECUTION
The first 90 days after approval
What happens immediately, with named owners.
DAYS 0 TO 30
Lock and baseline
Q4 scope locked at the ranked cut line
Owner: CP product leadership
All unranked themes ranked
Owner: product leadership
Finance baselines opened for the three value ledgers
Owner: Finance
DAYS 31 TO 60
Prove and prepare
Lighthouse accounts selected
Owner: Sales and delivery
Core Platform commitments confirmed per team
Owner: platform PMs
Migration and CSRD plan validated to Q1 2027
Owner: delivery and R&C
DAYS 61 TO 90
Commit and report
Commercial model validated with Finance
Owner: commercial leadership
Board scorecard first reading issued
Owner: Finance and Product
Gate 1 decision pack prepared
Owner: RA+ leadership
Dates start from board approval. Nothing on this page depends on unvalidated figures.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 105
DECISIONS REQUESTED
What we ask of the board
Four decisions, each with a clear consequence if deferred.
01
Approve the platform sequence
Trusted data and calculation governance ahead of scaled AI and automation.
▪ Consequence if deferred: AI amplifies weak inputs
▪ Decision needed at Gate 1
02
Protect Core Platform capacity
Treat core capacity as portfolio capacity for the whole of 2027.
▪ Consequence if deferred: every product outcome slips
▪ Decision needed at Q4 lock
03
Assign the value ledgers
Finance and Product name owners, baselines and realization rules.
▪ Consequence if deferred: value cannot be evidenced
▪ Decision needed within 30 days
04
Gate the next horizon
Fund 2028 against proof points, with explicit stop, adjust and scale decisions.
▪ Consequence if deferred: directional bets harden into promises
▪ Decision needed at Gate 3
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY

## Slide 106
THE ASK
What we need to leave with today
Three immediate asks that unlock the Q4 lock and the shape of 2027.
DECISION 01
Endorse the Q4 wedge
Emission factors and calculation depth first, with the deferred list accepted as stated.
DECISION 02
Hold the capacity line
Approve roughly 45 solution slots for Q4 and the ranked cut at organizational boundary and consolidation.
DECISION 03
Confirm the 2027 bets
Close the inventory, move from measurement to decisions, and compound CP data across RA+.
SCHNEIDER ELECTRIC | RA+ ROADMAP
INTERNAL USE ONLY